Development Model and Why We Chose It.

Below are the reasons why we chose the Waterfall model

First, the requirements are stable. They were confirmed and frozen at the start, and the chance of later changes is low. Agile is best suited for projects that take in user feedback frequently and have a high chance of requirement changes. Neither is the case here.

Second, our team has only two members. Agile rituals like daily stand-ups are designed for larger teams. Two people can just talk to each other directly, so these meetings would cost more than they give back.

We still get feedback, but only at fixed review points. We held the requirements review in Week 5, then moved to design in Weeks 5–6. From Week 7, the work shifts to coding.

Why Not RUP

We also thought about RUP, but we did not use it.

RUP is an iterative process and runs many rounds, and each round repeats analysis and design. Our requirements are stable, so we do not need this extra flexibility for change.

This kind of process only makes sense for big or high-risk projects that need strong tracking and formal checks, such as planes or medical software.

Our project is small and simple:

The requirements were fixed from the start.

Only two people worked on it.

No one needed to check or audit our documents.

For us, RUP would take a lot of time and effort but give almost nothing back. That is why we chose Waterfall.

Resolution of tension between management of complexity and agility.

Our team and project are small and simple.

In this case, putting too much focus on managing complexity — heavy documents and strict process — would only add cost and slow us down, with very little real benefit.

So we chose a simple Waterfall approach: keep the process light, deliver in a clear sequence, and only do the communication and records we need.

We used the least process overhead to meet our real needs, instead of creating extra complexity just to “manage complexity”.

In this way, the tension is resolved: for a project with low complexity, we put simplicity and efficiency first.